WAH4H: Hospital Information System

Post-UAT Changes & Improvements — Complete Reference

| Document Title | WAH4H — Post-UAT Changes & Improvements (Complete) |
| --- | --- |
| Project | WAH for Hospitals (WAH4H) v1.0 |
| Team | Team Pseudoers ¦ BSCS-SS231 ¦ Asia Pacific College |
| UAT Source | Document v2.0 — 2026-05-13 |
| Total Issues | 153 issues across 15 modules |
| Prepared By | Jhon Lloyd Nicolas (Lead Developer) |
| Date | May 2026 |
| Status | For Review — Pre-Fix Backlog |

This document lists every required change and improvement identified during UAT v2.0 (2026-05-13). Each row is a single distinct issue. Issues are not combined. Source: per-module tester response pages across all role-columns of the UAT sheet.

# Authentication

| TC ID | Priority | Area / Sub-Issue | Change Required |
| --- | --- | --- | --- |
| TC-AUTH-002 | High | Registration — OTP Disabled | OTP is disabled during testing so registration completes without OTP verification; confirm production behavior and enable OTP before go-live |
| TC-AUTH-002 | High | Registration — No Email Confirmation | Send a confirmation email on successful registration |
| TC-AUTH-002 | High | Registration — Password Policy | Add and enforce password position/uppercase requirement in password policy rules |
| TC-AUTH-003 | High | Duplicate Email — Inline Feedback | Show real-time inline error when a user types an already-registered email; do not wait for form submit |
| TC-AUTH-003 | High | Registration Rate Limit — False Positive | Reset rate-limit counter on back/forward navigation; false 'Too many attempts' must not fire on page navigation |
| TC-AUTH-005 | Critical | OTP — Email Delivery Not Working | Fix SMTP/email provider configuration; OTP emails must reliably reach testers and end users |
| TC-AUTH-005 | Critical | OTP — No Resend Button | Add a Resend OTP button with a cooldown timer on the OTP verification screen |
| TC-AUTH-005 | Critical | OTP — System Failure on Submit | Fix OTP submission endpoint; must return a proper success or error response, not a system failure |
| TC-AUTH-005 | High | Post-Reset Sidebar Missing | After completing password reset, ensure sidebar navigation tabs are visible on the redirect destination |
| TC-AUTH-007 | High | Session Timeout — Move Mouse Not Working | Fix stay-alive mechanism so that mouse movement resets the idle countdown |
| TC-AUTH-007 | High | Session Timeout — Threshold Too Short | Increase idle timeout threshold; current value disrupts normal clinical workflows |
| TC-AUTH-007 | Medium | Wrong Legal Reference in Warning | Replace all references to HIPAA in warning messages with RA 10173; HIPAA is US law and does not apply in PH |
| TC-AUTH-008 | High | Sidebar RBAC Mismatch | Audit sidebar visibility rules against the RBAC matrix and fix all mismatches; non-admin roles must not see admin modules |

# Patients

| TC ID | Priority | Area / Sub-Issue | Change Required |
| --- | --- | --- | --- |
| TC-PAT-001 | High | Mandatory Fields Not Enforced | Identify and mark all required patient fields as mandatory; enforce on form submit |
| TC-PAT-002 | High | No Per-Field Validation Messages | Replace generic error toasts with per-field messages that specify exactly which field failed and why |
| TC-PAT-002 | High | No Visual Field Error Indicator | On validation failure, highlight the offending field and scroll/focus to it automatically |
| TC-PAT-002 | High | PWD Status Unverified | Add a documentation or verification requirement before PWD status can be checked |
| TC-PAT-002 | Medium | Country Field Re-triggers Processing | Prevent unnecessary form re-processing when country field is changed after all other fields are filled |
| TC-PAT-002 | Medium | Suffix Field — No Enum | Replace free-text suffix with a validated dropdown enum (Jr., Sr., II, III, N/A, etc.) |
| TC-PAT-002 | Medium | Premature Validation on Pro Quals | Validation on Professional Qualifications must only fire after first user interaction with the field, not on page load |
| TC-PAT-003 | Critical | Search by Name Not Working | Fix patient search by name; partial name queries must return matching results |
| TC-PAT-003 | Critical | Patient Record Not Loading on Click | Fix: clicking a search result must open the patient record |
| TC-PAT-003 | Critical | Insurance ID False-Positive Duplicate Error | Fix stale form state causing false 'insurance ID already registered' error on new patient registrations |
| TC-PAT-003 | Medium | Suffix Not Accounted for in Search | Search algorithm must handle suffix variations so 'Juan dela Cruz Jr.' and 'Juan dela Cruz' are treated as the same name |
| TC-PAT-004 | High | Fields Drop Out on Edit Click | Fix: all existing patient fields must remain visible and populated when the Edit button is clicked |
| TC-PAT-004 | High | Data Lost on Section Navigation | Implement unsaved-changes guard; data entered in any section must persist when navigating between form sections before saving |
| TC-PAT-004 | Medium | Indigenous Status — Fields Not Clearing | When Indigenous Status checkbox is unchecked, clear and hide all dependent fields |
| TC-PAT-004 | Medium | Address Fields Missing in Edit Mode | Fix: Address Information fields must remain present and editable when switching to Edit mode |
| TC-PAT-005 | High | Future/Invalid Dates Accepted on Conditions | Add min/max validation on condition onset date; reject future dates and dates beyond a reasonable range |
| TC-PAT-005 | Medium | Condition Identifier Editable | Make FHIR Identifier field on Condition read-only and system-generated; must not be user-editable per FHIR R4 |
| TC-PAT-006 | Critical | Allergy Data Not Persisted | Fix allergy POST/PUT endpoint; record must commit to database; verify save response and re-fetch after save |
| TC-PAT-006 | Critical | No Error Feedback on Allergy Save Failure | Show a clear error message when allergy save fails; silent failure is unacceptable |
| TC-PAT-006 | High | No Criticality Visual Indicator on Allergy | Prominently flag allergies with high or critical criticality rating with a visual badge or color indicator |
| TC-PAT-006 | Medium | Allergy FHIR Identifier Editable | Make FHIR Identifier field on Allergy read-only and system-generated |
| TC-PAT-006 | Medium | Date Picker Does Not Close | Fix date picker on allergy form to close after a date is selected |
| TC-PAT-007 | Critical | Allergy Fetch — HTTP 400 | Debug and fix HTTP 400 error on allergy list fetch; verify endpoint and query parameters |
| TC-PAT-007 | Critical | Saved Allergies Not Visible on Reload | Fix allergy list fetch-on-mount so previously saved records appear when tab is reopened |
| TC-PAT-007 | High | Edit Allergy — Old Data Not Pre-filled | When editing an existing allergy, pre-populate the form with the saved data |
| TC-PAT-008 | Critical | Immunization Data Not Persisted | Fix immunization save endpoint; data must commit to DB; HTTP 400 on save must be resolved |
| TC-PAT-008 | Critical | Missing Required Fields on Immunization Form | Add all required fields for immunization creation to the form |
| TC-PAT-008 | High | Immunization Status Wrong Default | Change default immunization status from 'Completed' to 'Scheduled' |
| TC-PAT-008 | High | No Field-Level Error Focus on Failure | On validation or save failure, scroll to and highlight the specific field causing the error |
| TC-PAT-008 | Medium | Immunization FHIR Identifier Editable | Make FHIR Identifier field on Immunization read-only and system-generated |
| TC-PAT-009 | High | WAH4P Integration — Test Data Never Provided | Coordinate with Sir Myk to provide WAH4P/WAH4PC clinic test data (Clinics 1, 2, 3) before re-running TC-PAT-009; this TC is blocked by missing prerequisite, not a code issue |

# Admission

| TC ID | Priority | Area / Sub-Issue | Change Required |
| --- | --- | --- | --- |
| TC-ADM-001 | High | No Inline New Patient Shortcut | Add an inline 'Register New Patient' button within the encounter creation flow |
| TC-ADM-001 | High | Future Admission Date Not Blocked | Restrict admission date field to today or earlier; reject future dates |
| TC-ADM-001 | High | Attending Physician Dropdown Format | Fix dropdown to display 'Name, Specialty' only (e.g., 'Aries Canlas, Physician'); remove full concatenated string |
| TC-ADM-001 | Medium | Billing and Discharge Options on New Admission | Remove Billing and Discharge options from the diagnosis field at the new admission stage; these are inappropriate here |
| TC-ADM-001 | Medium | Diet Preferences — No Mutual Exclusivity | Add logical constraints to Diet Preferences checkboxes; mutually exclusive options must not all be selectable simultaneously |
| TC-ADM-001 | Medium | No Printable Admission Summary | Add a printable summary at the end of the admission form showing encoder name, timestamp, and all entered data |
| TC-ADM-003 | Medium | No Restriction on Backdated Record Date | Add a reasonable minimum date restriction on record date fields; 24-year-old records must be blocked |
| TC-ADM-004 | High | End Encounter Not Discoverable | Surface 'End Encounter' action prominently in the encounter UI; multiple testers could not locate it |
| TC-ADM-004 | High | Terminology Inconsistency — Admission vs Encounter | Standardize on one term across all UI labels, module names, button text, and documentation; update UAT docs to match |
| TC-ADM-001 | Medium | Record-Level RBAC Not Enforced | Add record ownership/assignment filters to all patient data queries so doctors only see their assigned patients |

# Appointments

| TC ID | Priority | Area / Sub-Issue | Change Required |
| --- | --- | --- | --- |
| TC-APT-001 | High | Create Appointment — Untested | Execute TC-APT-001 in next UAT cycle; no tester responses recorded |
| TC-APT-002 | High | Cancel Appointment — Untested | Execute TC-APT-002 in next UAT cycle; no tester responses recorded |
| TC-APT-003 | High | Mark Patient Arrived — Untested | Execute TC-APT-003 in next UAT cycle; no tester responses recorded |
| TC-APT-003 | High | Arrived Status — No Date Gate | Block 'Mark Arrived' action if the current date does not match the appointment date |
| TC-APT-004 | High | Practitioner Schedule — Untested | Execute TC-APT-004 in next UAT cycle; no tester responses recorded |
| TC-APT-004 | Medium | Schedule Creation Should Be Admin/HR Function | Move practitioner schedule creation to an admin or HR role; doctors should not self-manage their schedules |
| TC-APT-004 | Medium | Service Type Field Unnecessary | Remove Service Type from appointment creation form or make it optional |
| TC-APT-004 | Medium | Raw API Errors Exposed to Users | Catch all API errors in the Appointments frontend and display user-friendly messages; raw JSON must never be shown |

# Monitoring

| TC ID | Priority | Area / Sub-Issue | Change Required |
| --- | --- | --- | --- |
| TC-MON-001 | Critical | Date and Time Field Missing from Vital Signs Form | Add Date/Time field to vital signs entry form; observations must be timestamped |
| TC-MON-001 | Critical | Observation Type, Value, and Units Fields Missing | Add Observation Type, Value, and Units as required fields on the vital signs form |
| TC-MON-001 | High | No Deduplication Check on Vital Signs | Add duplicate detection; warn or block when an identical observation is submitted within a short time window |
| TC-MON-001 | High | O2 Saturation Accepts Out-of-Range Values | Restrict O2 saturation field to 0–100 range only |
| TC-MON-001 | Medium | Observation Terminology Unclear | Rename 'Observation' label to align with clinical expectation (e.g., 'Vital Sign Recording'); clarify what the form is for |
| TC-MON-003 | High | No Input Restrictions on Vital Sign Fields | Add numeric range restrictions to all vital sign fields (e.g., BP, temperature, RR); reject physiologically impossible values |
| TC-MON-003 | High | Negative Values Accepted on Vital Signs | Block negative values on all vital sign numeric fields |
| TC-MON-003 | High | Abnormal Observation State Not Shown After Save | After saving an out-of-range observation, display a visual flag or abnormal indicator in the monitoring timeline |
| TC-MON-003 | Medium | Observation Filter Incomplete | Fix filtering by observation type so only matching observations are shown and result is not ambiguous |
| TC-MON-005 | High | Monitoring to Billing Linkage Not Implemented | Implement the charge item creation from Monitoring; link observation-based charges to the billing account |

# Laboratory

| TC ID | Priority | Area / Sub-Issue | Change Required |
| --- | --- | --- | --- |
| TC-LAB-001 | Critical | Page Crashes on Lab Request Submit — JWT Error | Fix JWT token blacklisted error causing page crash on submit; verify token refresh flow for the lab module |
| TC-LAB-001 | Critical | Lab Request List Fails to Load | Fix lab request list fetch; page must load existing requests without error |
| TC-LAB-001 | High | Lab Request Placed in Wrong Tab | Move lab request creation/display to the Laboratory tab; it currently appears inside Monitoring |
| TC-LAB-001 | Medium | No Verification Step Before Lab Request Submit | Add a confirmation or review step before a lab request is finalized and sent to the queue |
| TC-LAB-003 | Critical | Specimen Recording Feature Not Accessible | Implement or surface the specimen recording feature within the Laboratory module |
| TC-LAB-003 | Critical | Result Entry Accepts Blank Submissions | Add required field validation to lab result entry form; blank submissions must be rejected |
| TC-LAB-003 | High | No Range Restrictions on Result Value Fields | Add input restrictions and valid range validation to lab result value fields |
| TC-LAB-003 | High | Lab Result Status Page Fails to Load | Fix lab result status page fetch; page must load for an in-progress report with a specimen recorded |
| TC-LAB-005 | High | Result Release Feature Not Implemented | Implement the release-results-to-attending-physician function in the Laboratory module |

# Pharmacy

| TC ID | Priority | Area / Sub-Issue | Change Required |
| --- | --- | --- | --- |
| TC-PHR-001 | High | Dispense Not Accessible from Pharmacy Tab | Consolidate dispense medication function into the Pharmacy tab; fix navigation inconsistency |
| TC-PHR-001 | High | No Allergy Warning on Prescription | When prescribing, check patient's recorded allergies and show a warning if the medication conflicts |
| TC-PHR-001 | High | No Dose/Frequency Restrictions | Add input limits and validation on dose and frequency fields; reject clinically unreasonable values |
| TC-PHR-003 | High | Stock Status After Dispense Unclear | Display remaining stock and reserved quantity clearly after a prescription is dispensed |
| TC-PHR-003 | High | Prescription-to-Dispense Flow Failing | Fix stock deduction in the prescribe-to-dispense flow; prescription must complete and decrement inventory |
| TC-PHR-003 | Medium | Missing Validation on Dispense Form | Add required field validation and clear field labels to the dispense form |
| TC-PHR-003 | Medium | STAT Priority Not Visually Distinct Enough | Increase visual differentiation of STAT prescriptions in the queue; add color badge or icon beyond position alone |

# Discharge

| TC ID | Priority | Area / Sub-Issue | Change Required |
| --- | --- | --- | --- |
| TC-DIS-001 | Critical | Encounter and Conditions Not Populated in Discharge Form | Fix: selecting a patient in the discharge form must auto-populate their active encounter and conditions |
| TC-DIS-001 | Critical | Datetime Field Cannot Be Set | Fix discharge datetime field so it accepts user input |
| TC-DIS-001 | Critical | ICD-10 Dropdown Missing Free-Text Fallback | Add a free-text fallback or expanded code list to the ICD-10 discharge diagnosis dropdown |
| TC-DIS-001 | High | No Pre-Save Review Screen | Add a comprehensive review screen showing all discharge data before final submission |
| TC-DIS-001 | High | Remove Button Is Medically Ambiguous | Replace generic 'Remove' button with specific actions: Discharge, Transfer, Cancel Admission, Archive |
| TC-DIS-001 | High | Discharge Documents Not Immediately Printable | Make discharge documents immediately printable on finalization; no manual file search or download required |
| TC-DIS-001 | Medium | Redundant Data in Review and Update Popup | Redesign: right panel shows discharge requirements on card click; popup used for notes and additional info only |
| TC-DIS-002 | Critical | No Draft State for Discharge | Implement draft save for discharge form; TC-DIS-003 and TC-DIS-004 are blocked until this is done |
| TC-DIS-003 | Critical | Finalize Discharge Blocked by Missing Draft | After implementing TC-DIS-002 draft save, fix status transition from Draft to Finalized |
| TC-DIS-004 | High | Discharge Summary View Does Not Exist | Implement the discharge summary view; display patient name, encounter, date, clinician, and summary in read-only mode |

# Billing

| TC ID | Priority | Area / Sub-Issue | Change Required |
| --- | --- | --- | --- |
| TC-BIL-001 | High | Patient and Encounter Not Preloaded from Context | Auto-populate patient and encounter when navigating to Billing from an encounter; no manual re-selection should be required |
| TC-BIL-001 | High | Invoice Date Not Auto-Filled | Auto-fill invoice creation date with the current date |
| TC-BIL-001 | High | Encounters Not Listed When Selecting Patient | When selecting a patient in billing, load and display their encounters for selection |
| TC-BIL-001 | Medium | Charge Item Rates Not Pre-Configured | Allow an authorized role (Financial Officer) to pre-configure item rates; auto-load rates when generating invoice |
| TC-BIL-002 | High | Invoice Creation Skips to Process Payment | Fix flow: invoice creation must be completable before jumping to payment; do not skip the invoice step |
| TC-BIL-002 | High | No Draft Save for Invoice | Implement draft state for invoice; allow saving as Draft before transitioning to Issued |
| TC-BIL-002 | Medium | Missing Fields in Invoice Form | Identify and add all required fields to the invoice creation form |
| TC-BIL-003 | Critical | Record Payment Module Entirely Missing | Implement the Record Payment module: form, amount entry, date, method, reference number, link to billing account |
| TC-BIL-003 | Critical | System Reports Payment Success Falsely | Remove or gate any success confirmation for payment until a real payment module exists |
| TC-BIL-003 | High | Redirection Logic Error After Invoice | Fix post-invoice redirection so user lands on the correct next step (not an unexpected page) |
| TC-BIL-004 | Critical | Payment Reconciliation Module Entirely Missing | Implement reconciliation: link payments to claim line items, flag discrepancies between claimed and paid, mark items settled |

# eClaims

| TC ID | Priority | Area / Sub-Issue | Change Required |
| --- | --- | --- | --- |
| TC-PHL-001 | Critical | PhilHealth ID Cannot Be Decoded | Fix PhilHealth ID encoding/decoding mismatch; system must be able to read stored PhilHealth IDs from patient records |
| TC-PHL-001 | Critical | Raw API Error on insurer_id Field | Catch insurer_id API error and display a user-friendly message; raw JSON must not be shown |
| TC-PHL-001 | High | No Restrictions on eClaims Data Entry Fields | Add validation and restrictions to all eClaims form fields |
| TC-PHL-003 | Critical | PhilHealth Integration Endpoint Not Functional | Fix or configure the PhilHealth integration endpoint; data exchange must be possible before re-testing |
| TC-PHL-003 | Medium | No Auto-Trigger for Eligible Admissions | When a PhilHealth-eligible patient is admitted with a covered procedure, prompt the user to initiate eClaims preparation |

# Dashboard

| TC ID | Priority | Area / Sub-Issue | Change Required |
| --- | --- | --- | --- |
| TC-DASH-001 | Low | KPI Data Feeds Unverified | Verify all KPI widgets display live and accurate data after dependent modules (Lab, Pharmacy, Billing) are fixed |
| TC-DASH-002 | Low | TC-DASH-002 Completeness Check | Confirm TC-DASH-002 passes end-to-end once upstream modules are fixed; re-run if any data feed was broken |

# Admin Panel

| TC ID | Priority | Area / Sub-Issue | Change Required |
| --- | --- | --- | --- |
| TC-ADMPANEL-001 | Critical | Admin Credentials Not Working | Fix admin account provisioning flow; admin test accounts must authenticate successfully |
| TC-ADMPANEL-001 | Critical | Page Refresh Logs Admin Out | Fix JWT refresh token or cookie persistence in the Admin module so page refresh does not end the session |
| TC-ADMPANEL-001 | High | Facility List Not Auto-Loaded from NHFR | Integrate NHFR lookup into Organization Settings; facility list must be auto-populated from NHFR registration |
| TC-ADMPANEL-001 | Medium | No Hospital Logo Upload | Add logo upload field to Organization Settings for use in printed documents |
| TC-ADMPANEL-001 | Medium | No Change Summary Before Save | Show a summary of all pending changes before saving organization settings so admin can review before committing |
| TC-ADMPANEL-002 | High | No Reset Password Function for Users | Add a Reset Password button in User Management so admin can reset a user's password directly |
| TC-ADMPANEL-002 | High | No Pagination or Search in User List | Add pagination and search/filter to the User Management list |
| TC-ADMPANEL-002 | High | No Single-Session Enforcement | Enforce one active session per account; invalidate older sessions when a new login occurs |
| TC-ADMPANEL-002 | Medium | No Verification Step Before Role Change | Add a confirmation step before a user's role change is applied |
| TC-ADMPANEL-003 | Critical | Role-Module Config Save Not Persisted | Fix the role-module access configuration save endpoint; changes must persist to the database via API |
| TC-ADMPANEL-003 | Critical | Module Assignment Not Reflected After Save | After saving, refresh the role-module matrix from the API to display the current saved state |
| TC-ADMPANEL-003 | High | Doctor Role Can Access Admin Module | Remove Admin module access from the Doctor role in the RBAC configuration |
| TC-ADMPANEL-003 | High | No Lock on Required Modules Per Role | Define a list of required modules per role that cannot be removed; lock those rows in the access matrix UI |
| TC-ADMPANEL-003 | Medium | No Confirmation Step Before Applying Role Changes | Add a confirmation or summary dialog before role-module access changes are saved |

# Account Settings

| TC ID | Priority | Area / Sub-Issue | Change Required |
| --- | --- | --- | --- |
| TC-SET-001 | Critical | OTP Failure Blocks All Profile Changes | Fix OTP system (ref: TC-AUTH-005) — all OTP-dependent profile actions are blocked until OTP works |
| TC-SET-001 | High | Display Name Cannot Be Updated | Fix display name save; field change must persist after submission |
| TC-SET-001 | High | Some Profile Fields Cannot Be Saved | Identify all profile fields that fail to save and fix each save handler |
| TC-SET-001 | Medium | Read-Only Fields Not Visually Disabled | Visually disable/lock non-editable fields (role, system ID) so users understand they cannot be changed |

# Security

| TC ID | Priority | Area / Sub-Issue | Change Required |
| --- | --- | --- | --- |
| TC-SEC-001 | High | Unauthenticated API Rejection — Not Tested | Configure staging for backend security tests and re-run TC-SEC-001 |
| TC-SEC-002 | High | JWT Expiry and Role Enforcement — Not Tested | Configure staging and re-run TC-SEC-002; verify expired and cross-role tokens are rejected |
| TC-SEC-003 | High | Rate Limiting on Login Endpoint — Not Tested | Configure staging and re-run TC-SEC-003; verify HTTP 429 fires correctly on login endpoint |
| TC-SEC-004 | High | Rate Limiting on Password Reset — Not Tested | Configure staging and re-run TC-SEC-004; verify rate limiting on password reset endpoint |
| TC-SEC-005 | High | Webhook Authentication — Not Tested | Configure staging and re-run TC-SEC-005; verify HTTP 403 on missing/wrong auth header |

# Cross-Cutting

| TC ID | Priority | Area / Sub-Issue | Change Required |
| --- | --- | --- | --- |
| — | Critical | OTP System Non-Functional System-Wide | Fix OTP email delivery before re-testing any OTP-dependent flow across all modules |
| — | Critical | Raw API Errors Exposed to End Users | Implement global API error handler in the frontend; all API errors must be translated to user-friendly messages |
| — | Critical | PhilHealth ID Encoding/Decoding Broken | Fix the PhilHealth ID encode/decode layer; this is a system-wide data issue blocking Patients, Billing, and all eClaims |
| — | High | Page Refresh Logs Users Out | Fix JWT refresh token and cookie/localStorage handling across all modules; session must survive page refresh |
| — | High | Patient/Encounter Context Not Carried Over | Pass patient and encounter context automatically from Admission to Discharge to Billing via route state or global store |
| — | High | Date/Time Validation Missing Across Modules | Implement consistent min/max date validation across all date/datetime fields in every module |
| — | High | Record-Level RBAC Not Enforced | Add ownership/assignment filters to all patient data API queries; module-level RBAC alone is insufficient |
| — | High | Terminology Inconsistency — Admission vs Encounter | Pick one term, update all UI labels, button text, page titles, and UAT documents to match |
| — | High | All 6 Regression Smoke Tests Not Tested | Run and pass all 6 smoke tests (AUTH-004, PAT-001, ADM-001, LAB-003, DIS-003, SEC-001) before any post-fix regression |
| — | High | UAT Summary Sheet Blank | Complete the UAT Summary Pass/Fail/Blocked counts from tester notes before Anna sign-off |
| — | High | Defect Log Blank | Enter all FAIL items from tester notes into the Defect Log with TC reference, priority, description, and assigned developer |
| — | Medium | Encoder Audit Trail Missing | Log and display encoder name and timestamp on all critical forms (Admission, Discharge, Monitoring) for RA 10173 compliance |
| — | Medium | Responsive Layout Breaks on Tablet | Fix layout responsiveness for tablet screen sizes (iPad A16 tested); must work on non-desktop devices before turnover |
| — | Medium | FHIR Identifier Fields Editable System-Wide | Make all FHIR Identifier fields (Condition, Allergy, Immunization) read-only and system-generated across all modules per PH Core FHIR R4 |

# Process Notes

- Complete the UAT Summary sheet Pass/Fail/Blocked counts from tester notes before Anna's sign-off.

- Enter all FAIL items into the Defect Log with TC reference, priority, description, and assigned developer.

- All 6 Regression Smoke Tests (TC-AUTH-004, TC-PAT-001, TC-ADM-001, TC-LAB-003, TC-DIS-003, TC-SEC-001) are NOT TESTED and must all PASS before post-fix full regression is run.

- Critical-priority items must be resolved before any module receives final acceptance sign-off from Anna.

- TC-PAT-009 (WAH4P integration) is blocked by missing test data — not a code issue. Coordinate with Sir Myk for clinic data before re-running.

- Security module (TC-SEC-001 to TC-SEC-005) requires staging environment configuration before testing can proceed.